## Slide 1: Facilities Update and Capital Improvements
January 9, 2018
SRVUSD Board of Trustees Meeting

## Slide 2: Purpose/Outcomes
Review and Discuss:
    Classroom Changes through 2022-23 (relative to enrollment trends)
    Current Project Updates – Measure D
        San Ramon High
        Stone Valley Middle
        Modernizations
      Capital Improvement Projects (CIP)
      Facilities Funding (cash flow)
1

## Slide 3: Total Enrollment - Through 2022-23
Chart: Five Year Total Projected Enrollment Through 2022-23
| 2017-18 | 2018-19 | 2019-20 | 2020-21 | 2021-22 | 2022-23
 | 32356 | 32133 | 32001 | 31799 | 31774 | 31696
Average Projected Decline = 132 Students
2

## Slide 4: Potential Opportunities in a Declining Enrollment Environment
Fewer Diversions
Open Enrollment
Elementary Magnet Opportunities
Interdistrict Transfers
Personalized Learning Ideas
  Flexible Start Times (Middle and High Schools)
  Off-Campus Credit Initiatives
Optimally Sized (Elementary, Middle and High Schools)
3

## Slide 5: Elementary Schools Projected to Decline 10%+ Through 2022-23
Chart: Elementary School Declines
| alamo | bollinger | coyote creak | Creekside | hidden hills | live oak | quail run
 | -0.22767 | -0.252 | -0.21272 | -0.14231 | -0.36114 | -0.35444 | -0.12431
4

## Slide 6: Middle Schools Projected to Decline 10%+ Through 2022-23
Chart: Middle School Declines
| Diablo Vista | los cerros | pine valley | windemere
 | -0.088865 | -0.13523 | -0.13228 | -0.28996
5

## Slide 7: High Schools Projected Enrollment
Chart: High School Current to Peak to 2022-23
| Cal High | Dougherty Valley | Monte Vista | San Ramon
 | 2682 | 3210 | 2397 | 1998
 | 3004 | 3378 | 2459 | 2028
 | 3004 | 3280 | 2390 | 1941
Current
Peak
2022-23
Current
Current
Current
2022-23
2022-23
2022-23
6

## Slide 8: Projected Classroom Changes (2018-19 to 2022-23)
Montevideo = +4 (Classrooms)
  +2 per year in 2021-22 & 2022-23
Twin Creeks = +10
  +3 to 4 per year in 2020-21 & 2022-23
Iron Horse MS = +5
  +4 in 2021-22 & +1 in 2022-23
California HS = +8
  +3 in 2019-20 & +5 in 2020-21
Dougherty Valley HS = +6, -6
  +3 in 2018-19 & 2019-20
  -3 in 2021-22 & 2022-23
Windemere Ranch MS = -10
  -3 or 4 per year in 2019-20 through 2021-22
7
(MO)
(TC)
(IH)
(CH)
(DH)
(WR)

## Slide 9: Projected Classroom Changes
8
Chart: # of Classrooms
| 2018-19 | 2019-20 | 2020-21 | 2021-22 | 2022-23
CH | 3 | 5
DH | 3 | 3 | -3 | -4
IH | 4 | 1
WR | -4 | -3 | -3
MO | 2 | 2
TC | 4 | 3 | 3

## Slide 10: Measure D Project Updates and Current Projected Timelines
Stone Valley Middle School
  Summer 2018 Occupancy
  Fall 2018 Project Completion*
San Ramon Valley High School
  Spring 2019 Occupancy
  Winter 2020 Project Completion*
  *Note: Completion includes interim housing removal, field renovation/restoration, landscaping, parking lot and entry/exit work, etc.
9

## Slide 11
10
Stone Valley Middle (As of 12/28/2017)

## Slide 12
11
Stone Valley Middle (Cont.)

## Slide 13
12
San Ramon High (As of 1/5/2018)

## Slide 14: Measure D Modernization Projects
13
School | Project Status | Project Start
Golden View | under State Architect review | Summer 2018
Green Valley | under State Architect review | Summer 2018
Montevideo | under State Architect review | Summer 2018
Rancho Romero | under State Architect review | Summer 2018
Sycamore | under State Architect review | Summer 2018
Alamo | In Design | Summer 2019
Twin Creeks | In Design | Summer 2019
Charlotte Wood | In Design | Summer 2019
Note: Modernization projects are planned to be completed over two summers. The exception is to be Twin Creeks which has planned growth construction also.

## Slide 15: Capital Improvement Program (CIP)
A Long-Term Planning Tool to help:
  Identify District Facilities/Maintenance needs, establish priorities
  Create timelines and planning milestones
SRVUSD CIP List could include items such as:
  “Below the Line” projects from the Measure D Program
      Replacement of the MVHS 300 Building
      SVMS Phase IV replacement of the Administration Bldg.
  Large Scope Long Term Maintenance projects
      Renovation/Replacement of the MVHS pool
      Renovation/Replacement of artificial turf fields and all weather tracks
      Playground renovations and replacements
  Future Needs
      Classroom additions and or improvements due to enrollment fluctuations, i.e. Twin Creeks Elementary, CHS, IHMS, and Montevideo
      Replacement of SRVHS Administration/Classroom Building
      Safety renovations/remodels to multiple elementary Admin. Bldgs.
14

## Slide 16: Measure D Cash Flow
Total Measure D Bonds = $260m
  Series I: sold on 2/14/13 = $75m
  Series II: sold on 8/1/15 = $125m
  Series III: issuance in 2018 = $60m
  Program Expenses to date =$153m
    (as of 10/31/17)
  Projected Program Expenses =$185m
    (through summer 2018)
15

## Slide 17: Series III Sale Projected Summer 2018
Past
  Cautious Decisions throughout the sale of previous Measure D Series included:
    100% Current Interest Bonds (“CIBS”) versus costly Capital Appreciation Bonds (“CABS”)
    High Credit Ratings from both Standard & Poor’s and Moody’s
    Cautious Assessed Valuation (“A/V”) Growth
    Maturities resulting in Payback Ratios significantly less then comparable bond programs
Present
  Series III Sale
  Continued Cautious/Thoughtful Approach
    Projected Assessed Valuation Growth
    Protection of District Initiated $75.00 for $100,000 of A/V
Future
  Finalizing the sale of Series III to maximize future flexibility
16

## Slide 18: Total Outstanding Bond Repayments
17

## Slide 19: State Funding: New Construction Backlog
18
Per OPSC*, $726m in bond authority will remain after the current backlog is cleared
*OPSC Workload Lists published 12.6.17 in the State Allocation Board Agenda

## Slide 20: State Funding: Modernization Backlog
19
Per OPSC*, $1.58b in bond authority will remain after the current backlog is cleared
*OPSC Workload Lists published 12.6.17 in the State Allocation Board Agenda

## Slide 21: Any Questions? Thank you!
20